Week of 10-01-2021
Planning

---
Goals
- Understand the approaches from slide 8 from “Order of approach”
- Determine which methods we’ll reproduce
- Read overview of fairtrec 2021
- Determine whether any ideas/approaches from fairtrec 2021 warrant including
- Start on DELTR implementation

---
Monday
- Understand the approaches from slide 8 from “Order of approach”
- Read overview fairtrec 2021

---
Tuesday
- Do any approaches from fairtrec 2021 warrant inclusion?
  - Fairtrec 2021 overview not yet available
  - Task 2 from FT2021 similar to FT2019/20, may yield good comparison material!
  - Dataset could be useful also

---
Tues continued
- Continue DELTR implementation
  - Figure out if we have to create separate index for 2020 or if it’s enough to only add the items from the subcorpus? (+- 1hr, then continue)
    1. Retrieve larger corpus if necessary
      1. Larger corpus is necessary because it contains FAR more files than the smaller corpus. It is important to have access to these, as their presence impacts e.g. term frequency features.
    2. QfC: Is it reasonable to use the larger corpus in general? Also when reproducing?
    3. Did the format of the documents change between years?
      1. Two fields were added
      2. The 2020 corpus has more metadata available from fair-trec
  - Implement DELTR
  - Train on smaller corpus

---
Wednesday
- Continue DELTR implementation
  - Use https://github.com/fair-search/fairsearch-deltr-for-elasticsearch as basis for at least DELTR?
  - /home/pilmus/sandvault/sandvault2/projects/thesis_fairness_IR/code/bonart-fair-trec/venv/lib/python3.7/site-packages/fairsearchdeltr/trainer.py:267: RuntimeWarning: invalid value encountered in double_scalars
    - Googling error gives no results
    - The problem was: for each query there MUST be items from BOTH the protected and the non-protected groups. Otherwise, we divide by zero at some point. Note to self: make sure that when run this “in production” that this is the case for all queries before doing an expensive training session...
  - Protected feature has to be BINARY
  - TQDM for training
    - Not necessary, is built in
  - Apply trained model to eval data.
    1. Upload model to ES?
    2. Re-score items for each query
- ES index of larger corpus
- Create week overview for Claudia + questions
- (Optional: unify codebase for training lambdamart and deltr)
  1. See which other implementations would benefit from this structure, if none, scrap

---
Further Qs
- ElasticCloud for storage?
  - How does that interface with Elastic LTR plugin

---
Further to-dos and thoughts
DONT’T have to re-index smaller corpus – only had some extra metadata added that isn’t needed for that corpus, but otherwise unchanged

---
Week report
- Started on time every day – good job!
- DELTR very basic version works – still needs a bit of finagling to work with files with both session ids and query ids, as well as combine prediction scores for a gamma=0 and a gamma=1 model.
- Downloaded the zip files for the larger dataset and tried moving them to the external hard drive – may have failed in which case we’ll try again but just download them to the G: drive directly
- Need to create index for the larger dataset. Index itself can live on the newly cleaned D: drive.
- Wrote a very rough draft of the Deltr approach
- E-mailed Andrés for the hyperparameter values. If he does not respond we’ll go with Bonart’s hyperparameters + default settings